Claremont College website: review status

Cocogun's October 2026 review of the staging build (“Claremont College Site Feedback”, 46 slides, 30 comments). Status as of 21 October 2026, build d66f014.

Summary

29 of the 30 comments are done and live on the GitHub Pages build; the one left (slide 6) is built and waiting on a decision. Every page was checked at 18 screen sizes from 320 to 2560, portrait and landscape phones and iPads included, with nothing overlapping or running off screen, and re-checked on 21 October on the pushed build: every slide's subject captured again at phone, tablet, laptop and desktop sizes, the type tracking audited against Figma, and the overlap check repeated at 375, 576, 992 × 600, 1366 and 2560.

“Done” means built, checked at 1640 against Figma and at phone, tablet and laptop sizes, and live on the GitHub Pages build. The one open decision is slide 6: whether 1640 is the hard maximum on very large screens, or the content grows gently past 1920.

Every comment, by slide

| Slide | Page | Comment | Status | What changed |
| --- | --- | --- | --- | --- |
| 6 | Home | Make 1640px the maximum scale above 1640: colour blocks and images keep scaling, copy, nav, buttons and logos do not | Built, decision pending | Built as asked: above 1640 the type, nav, buttons and logo stay at their 1640 size with the content centred; full-width photos and colour bands keep filling the screen at their 1640 proportions. Side effect to confirm: on 2560-and-wider screens the content reads small with wide side margins. Alternative on offer: hold 1640 to 1920, then grow about 10 to 15% by 2560. |
| 7 | Home | Body copy tracking looks wider than Figma's -3% | Done | Every text element was audited against Figma's rule (Instrument Sans and Argent at -3%, Inter at -2%). Three misses fixed: the phone hero copy, the policy titles, and the 15px phone copy that inherited the 16px body's spacing. |
| 8 | Home | Images still to be updated | Done | The home hero is now the Design 2 photo (girl and boy in blazers), desktop and phone. The approach tab photos and the faith banner were updated earlier. |
| 9 | Home | Dropdown hover: blue bar, green type and rotating arrow | Done | The “Where would you like to start?” rows are dropdowns again with the component's hover: Light Blue fill, Dark Green title, the arrow turning down. |
| 10 | Home | Remove the blue accent from search results, keep the yellow | Done | The result count and page labels are white, a hovered result turns yellow, matches stay yellow. |
| 11 | Home | At 992 × 600 the content feels oversized and the logo too small | Done | Fixed for 992 to 1199 only, nothing else moves: the laptop size (0.875 of the design) now starts at 992, so nav links, icons and the quick-link chips are smaller (15 to 14px, 20 to 17.5px, 188 to 164px wide), the logo is larger (192 to 238px), and the hero title drops a tenth at that height. |
| 12 | Home | Phone pillars: arrows and line missing | Done | The arrows were there (their fade-in was caught mid-way in the screenshot); the Light Blue rule under them is added, 20px below as in the 375 frame. |
| 13 | Home | Fix the mobile crop | Done | The first testimonial's phone photo is cut from the 375 frame's own square. |
| 14 | Home | Full-width buttons at 375 | Done | Every button row stacks full width below 768, including the hero's Welcome from Claremont. |
| 15 | Home | Centre the footer icons on phones | Done | Logo and social icons centred below 768; the paragraph stays left. |
| 17 | Welcome | At 576 the blue space grows too tall | Done | The educator card's quote panel holds at 300 tall and never grows with the screen. |
| 18 | Welcome | Full-width buttons at 375 | Done | Done with slide 14. |
| 20 | Preparatory | Body copy in Near Black | Done | The teaching-approach copy is Near Black (#2b2b2b) as in every Figma frame; the K-6 teaching-team columns too, since they share the block. |
| 21 | Preparatory | Images designed as a carousel with buttons | Done | The photo band is a carousel with the eight Figma slides and the arrows. |
| 22 | Preparatory | Full-width buttons at 375 | Done | Done with slide 14. |
| 24 | K-6 | Mobile image crop is off | Done | The sport banner's phone square is cut from the 375 frame. |
| 25 | K-6 | Mobile image crop is off | Done | The music banner's phone square is cut from the 375 frame. |
| 26 | K-6 | Full-width buttons at 375 | Done | Done with slide 14. |
| 28 | Extra Curricular | Dividers should be a 2px white line, the blue line was a mistake | Done | Each activity card is separated by a 2px white seam and nothing else. |
| 29 | Extra Curricular | Learning music module differs from the design | Done | Rebuilt as the full-bleed photo band the design draws (the same block as K-6's). |
| 30 | Extra Curricular | Mobile image crop is off | Done | The music banner's phone square is cut from the 375 frame. |
| 31 | Extra Curricular | Full-width buttons at 375 | Done | Done with slide 14. |
| 33 | Enrolment | Full-width buttons at 375 | Done | Done with slide 14, including the fees band's Apply to enrol. |
| 35 | Policies | The image differs from the design | Done | The annual report banner uses the Design 2 photo (boy with headphones) with its white wash. |
| 36 | Policies | Full-width buttons at 375 | Done | Done with slide 14. |
| 38 | News | Will this button load more articles? | Done | Yes: the arrow loads the next eight articles in place, with the same fade-in as the first page. |
| 40 | News article | The headline is smaller, is that strategic? | Done | Not intended; the phone standfirst is now Figma's 35px. |
| 41 | News article | Full-width buttons at 375 | Done | Done with slide 14. |
| 43 | Contact | A functional Google Maps module, not an image | Done | The live Google embed at the design's view, greyscale, loaded lazily. |
| 44 | Contact | Full-width buttons at 375 | Done | Done with slide 14. |

Open items

| Item | Waiting on | What is needed |
| --- | --- | --- |
| Slide 6, maximum scale | Cocogun | Confirm the hard 1640 cap as built, or the softer alternative (hold to 1920, then grow about 10 to 15% by 2560). |
| Policy links | Claremont College | PolicyConnect links for the 7 policies that have none yet. |
| Phone hero photo | Cocogun's designer | The 375 home frame still carries the previous photo; a designed 375 crop of the new photo would replace our own. |